Here’s Build Plan – Version 0.4 rolled up into a single doc, with:

- Everything from v0.1, v0.2 and v0.3 merged.

- D1.2 and D1.3 marked as DONE.

- Your three new items wired into the right phases.

You can copy-paste this into Word and save as Build Plan_v0.4.docx.

BitWealth – LTH PVR BTC DCA

Build Plan – Version 0.4

Author: Dav / GPT

Status: Working build plan – supersedes Build Plan_v0.3, Build Plan_v0.2 and the original checklist build plan.

Last updated: v0.4

0. Change Log

v0.4 (current)

Goals

- Consolidate all prior build plans into a single, end-to-end document (no need to flip between v0.1 / v0.2 / v0.3).

- Reflect that the LTH PVR – Ledger & Balances pipeline and UI are now working.

- Add new cross-strategy and ops requirements around shared exchange accounts, alerting, and customer/portfolio allocation UI.

Changes

- Consolidation

  - Pulled in:

    - The original “system checklist” build plan (tables, views, EFs, cron, etc.).

    - All Phase C–G details from Build Plan_v0.2.

    - Phase summary + VALR hardening + ledger updates from Build Plan_v0.3.

- D1.2 & D1.3 marked DONE

Under Phase D – Ledger, Fills, Balances & Fees:

  - D1.2 – Fills → Ledger & Balances pipeline

    - Status updated to DONE: v_fills_with_customer exists; ef_post_ledger_and_balances correctly rolls ledger → balances_daily and the UI test shows rows populating.

  - D1.3 – LTH PVR – Ledger & Balances UI + RPC

    - Status updated to DONE: the LTH PVR – Ledger & Balances card, the lth_pvr_list_ledger_and_balances RPC, and the “Load from DB” button are working end-to-end.

D1.1 (formal reconciliation vs VALR statements) remains IN PROGRESS.

- New item – Shared exchange_accounts (public)

  - Added E2 – Shared Exchange Accounts Across Strategies under Phase E:

    - New public.exchange_accounts table as the single source of truth for VALR accounts/subaccounts (used by all strategies).

    - Migrate / mirror lth_pvr.exchange_accounts to the shared table, or convert the LTH table into a view over public.exchange_accounts.

    - Update public.customer_portfolios.exchange_account_id to reference the shared table.

    - Update any EFs / functions / UI that previously referenced lth_pvr.exchange_accounts to go via the shared table.

- New item – End-to-end alerting for the LTH_PVR pipeline

  - Expanded G3 – Monitoring & Alerts into a full alert system:

    - Alerts when any LTH_PVR EF run fails or when expected cron jobs are missed.

    - Delivery mechanism (email/Slack) plus a simple ops dashboard.

- New item – Customer Maintenance UI for portfolios & exchange accounts

  - Added F4 – Customer Strategy & Exchange-Account Allocation UI:

    - Customer Maintenance tab lets you:

      - Allocate portfolios/strategies to customers (writing rows into public.customer_portfolios).

      - Create / link exchange accounts in the new public.exchange_accounts table (incl. subaccount ID).

    - Includes a helper button/flow to fetch the hidden subaccount_id from VALR and capture it correctly.

    - If a customer’s public.customer_details.status changes from active to something else, their public.customer_portfolios.status is auto-updated to stop trading immediately.

1. Phase Summary

This is the high-level map for the LTH PVR BTC DCA solution.

| Phase | Name | Status |
| --- | --- | --- |
| A | CI Data Ingestion & Back-Testing | COMPLETE |
| B | Strategy Definition & Decision Generation | COMPLETE |
| C | VALR Loop Hardening | Core done – keep as regression checks |
| D | Ledger, Fills, Balances & Fees | IN PROGRESS (D1.2 & D1.3 DONE) |
| E | Security, RLS & Multi-Org | PLANNED / PARTIALLY IMPLEMENTED |
| F | UI & UX Enhancements | PLANNED / PARTIALLY IMPLEMENTED |
| G | Productionisation, Monitoring & Runbooks | PLANNED |

Phases A & B are complete and mainly serve as reference; the current work is centred on C–G.

2. Phase A – CI Data Ingestion & Back-Testing (COMPLETE)

Goal: Robust ingestion of CI bands + an accurate back-testing engine and schema.

Key artefacts (now in place):

- lth_pvr.ci_bands_daily + ef_fetch_ci_bands (with schedules via upsert_cron).

- Back-test schema: lth_pvr_bt.bt_runs, bt_results_daily, bt_orders, bt_ledger, bt_balances, bt_std_dca_*.

- ef_bt_execute EF, wired to match Python logic.

- UI back-tester (Start/End, upfront/monthly, fees, etc.) plus charts and comparison vs std-DCA.

No further work planned here unless you want new indicators or extended BT scenarios.

3. Phase B – Strategy Definition & Decision Generation (COMPLETE)

Goal: Nail the core LTH PVR rules and make them executable, testable and explainable.

Done:

- LTH PVR rule set designed (bands + Rule-2 momentum and retracement exceptions).

- ef_generate_decisions implements the rule set and is scheduled daily.

- ef_create_order_intents sizes orders and enforces minimum quote via carry bucket.

- std-DCA comparator tables and EFs exist (for performance comparisons).

Remaining here is mostly tuning/experimentation, not structural work.

4. Phase C – VALR Loop Hardening

Goal: Make VALR execution, polling and fallback behaviour rock-solid and idempotent across subaccounts.

C1. VALR integration hardening (core DONE)

Status: Implemented – treat this as a regression checklist for future changes.

What exists

- Shared valrClient helpers used by:

  - ef_execute_orders

  - ef_poll_orders

- HMAC signing with:

  - VALR_API_KEY, VALR_API_SECRET

  - X-VALR-SUB-ACCOUNT-ID header pulling from exchange_accounts.subaccount_id.

  - Signature: timestamp + verb + path + body + subaccountId.

Checks to keep in mind

- Confirm all future VALR-calling EFs reuse the shared client (no duplicated signing code).

- When new endpoints are added, ensure correct verb/path/body inclusion in the signature string.

- Any new fee / reconciliation EFs must respect subaccount routing.

C2. Fallback behaviour

Status: Implemented & tested, but keep tests handy.

Behaviour:

- Orders that fully fill within 5 minutes: no fallback.

- Orders partially filled with:

  - ≥ 5 minutes pending → cancel remaining, place a market order for the remainder.

  - < 5 minutes but price moves > 0.25% → cancel + market the remainder.

- Orders already marked with raw.fallbackFrom are never re-fallbacked.

- exchange_orders.status enum/constraint must include all live statuses (submitted, partially_filled, filled, cancelled, fallback_market, etc.).

C3. Error handling & idempotency

Status: Ongoing hygiene checklist.

- Both ef_execute_orders and ef_poll_orders should:

  - Log errors into runs with org, customer, intent, VALR payload.

  - Be safe to re-run without double-placing orders or corrupting status transitions.

  - Use idempotent identifiers (customerOrderId = intent_id).

5. Phase D – Ledger, Fills, Balances & Fees

Goal: Every sat and cent is traceable from VALR orders → fills → ledger → balances → fees.

D1. Ledger & Balances

D1.1 Formal reconciliation vs VALR (IN PROGRESS)

- For a chosen test window:

  - Compare BTC/USDT balances between VALR and lth_pvr.balances_daily.

  - Reconcile sum of ledger_lines against deposits/withdrawals + trade PnL.

- Validate PnL attribution if/when you want realised vs unrealised splits.

Deliverable: One short “Reconciliation Notes” doc capturing any quirks (e.g. VALR rounding, fee timing).

D1.2 Pipeline: fills → ledger_lines → balances_daily (DONE)

- v_fills_with_customer (or equivalent view) now wires fills → orders → intents → customers.

- ef_post_ledger_and_balances:

  - Consumes v_fills_with_customer rows.

  - Inserts correctly typed ledger_lines entries.

  - Rolls them forward into balances_daily per portfolio/asset.

- Manual seed tests show that:

  - Inserting test exchange_funding_events + test intents leads to plausible ledger and balance rows.

Status: DONE – the pipeline exists, runs, and produces rows that “look right”.

D1.3 UI: LTH PVR – Ledger & Balances card + RPC (DONE)

- RPC public.lth_pvr_list_ledger_and_balances(from_date, portfolio_id, to_date) created and tested.

- Customer Balance Maintenance module:

  - Uses the global Organisation / Customer / Active Portfolio context.

  - LTH PVR – Ledger & Balances card:

    - “Load from DB” → calls the RPC and paints the table.

    - “Recalculate balances” (optionally) can call ef_post_ledger_and_balances for the selected date range.

- Latest UI tests confirm:

  - No more “function not found” 404s.

  - Table populates for your LTH PVR test portfolio when the correct context is selected.

Status: DONE – end-to-end wiring from UI → RPC → DB is working.

D2. Standard DCA Comparator (PARTIALLY COMPLETE)

- Ensure std_dca_config is populated per live customer/portfolio.

- Validate ef_std_dca_roll by cross-checking NAV vs a simple external spreadsheet for one portfolio.

- Confirm v_compare_portfolio_daily outputs:

  - nav_actual, nav_std_dca, outperformance_usd, outperformance_pct.

D3. Monthly Fees (PARTIALLY COMPLETE)

- fees_monthly and fee_configs structure exists; ef_fee_monthly_close computes monthly performance fees.

- Remaining tasks:

  - Finalise v_monthly_returns logic to align exactly with your fee methodology (nav_start, nav_end, net_flows, profit).

  - For a test period, manually recompute fees and compare with fees_monthly.fee_due.

  - Confirm fee settlement flows write back into ledger_lines and balances_daily correctly.

  - Wire basic fee summaries into the admin UI (even just a simple table).

6. Phase E – Security, RLS & Multi-Org

Goal: Lock down data access, prepare for multi-tenant / multi-strategy operation, and centralise shared resources.

E1. RLS rollout & multi-org base (PARTIALLY COMPLETE)

- my_orgs RPC exists and maps authenticated user → list of org_ids (already used in RLS for some tables such as customer_portfolios).

- Tables:

  - Ensure org_id is correctly populated for:

    - All lth_pvr live tables touched by the UI.

    - All lth_pvr_bt back-test tables.

- Enable RLS + policies for:

  - lth_pvr_bt.bt_runs, bt_results_daily, bt_std_dca_balances, bt_orders, bt_ledger, bt_std_dca_ledger.

  - lth_pvr.v_customer_portfolio_daily, v_compare_portfolio_daily, v_bt_results_annual (if exposed).

- Verify:

  - App users (anon key) see only their org’s data via my_orgs.

  - EFs use the service-role key and bypass RLS where appropriate.

E2. Shared exchange accounts across strategies (NEW)

Goal: Unify exchange account management and make it strategy-agnostic.

Tasks

- Schema

  - Create public.exchange_accounts with fields along the lines of:

    - exchange_account_id (PK, UUID)

    - org_id

    - exchange (e.g. 'VALR')

    - label (human readable name)

    - subaccount_id (VALR’s internal subaccount ID)

    - api_key_id / other metadata (optional, future proofing)

    - created_at, updated_at, status.

- Migration / compatibility with LTH PVR

  - Either:

    - Migrate rows from lth_pvr.exchange_accounts into public.exchange_accounts and deprecate the LTH table, or

    - Turn lth_pvr.exchange_accounts into a view over public.exchange_accounts with any extra LTH-specific columns.

  - Update public.customer_portfolios.exchange_account_id to reference public.exchange_accounts instead of any schema-local table.

- Code updates

  - Update all EFs & functions that currently query lth_pvr.exchange_accounts to instead query public.exchange_accounts (or the new view). This includes:

    - VALR signing / subaccount lookup code in valrClient.

    - Any ledger/ops EFs that need the exchange account metadata.

- RLS

  - Add RLS policies on public.exchange_accounts keyed on org_id and my_orgs.

  - Ensure service-role/EFs can see all rows where needed.

7. Phase F – UI & UX Enhancements

Goal: Make the UI ready for both internal ops and (eventually) real customers.

F1. Live portfolio screens

- Use v_customer_portfolio_daily and v_compare_portfolio_daily as the core data sources.

- Ensure charts display:

  - BTC price, BTC balance, USDT balance, NAV, cumulative contributions, PVR mean.

- Order dashboards:

  - order_intents + exchange_orders

  - Live VALR status & fallback info (raw.fallbackFrom where present).

- Add simple filters (by customer, by date range, by status).

F2. Back-testing UX

- Finalise chart colours & labels for all BT modes (Holdings, Value, ROI, CAGR).

- Ensure annual tables match the agreed columns:

  - Year, BTC Price, Total Investment, BTC Holdings (8 dp), USD Holdings, NAV, cumulative ROI %, CAGR %.

- Ensure KPI strip (ROI & CAGR) shows intuitive percentage formatting.

F3. PDF export & narratives (optional)

- EF / function that produces a narrative per chart/run.

- PDF export:

  - One page per chart type (chart + annual table + narrative).

F4. Customer strategy & exchange-account allocation UI (NEW)

Goal: Manage public.customer_portfolios + public.exchange_accounts from the Customer Maintenance module.

Functional requirements

- Allocate portfolios/strategies to customers

  - In Customer Maintenance:

    - After selecting an Organisation and Customer (global context bar), show a “Portfolios / Strategies” card.

    - Allow:

      - Add portfolio: choose strategy_code (e.g. LTH_PVR, ADV_DCA) and label (free text).

      - Link to an existing exchange_account_id from public.exchange_accounts, or create a new one on the fly.

      - Set base/quote pair (BTC/USDT) and initial status (active, paused, etc.).

    - Writes rows into public.customer_portfolios.

- Manage shared exchange accounts

  - Same module (or a nested dialog) lets you:

    - Create/edit public.exchange_accounts rows.

    - Capture:

      - Exchange (VALR), label, org_id.

      - subaccount_id (see point 3 below).

      - Optional notes about purpose (e.g. “LTH_PVR Test”, “ADV_DCA – Main VALR account”).

- Fetch & capture VALR subaccount_id

  - Provide a button (e.g. “Fetch subaccounts from VALR”) that:

    - Calls an EF/SQL helper which uses your VALR creds to pull the list of subaccounts and their IDs (since these are not visible in the VALR UI).

    - Displays them in a dropdown for selection.

    - Stores the chosen subaccount’s internal ID into public.exchange_accounts.subaccount_id.

- Auto-mirror customer status → portfolio status

  - When public.customer_details.status changes away from active (e.g. offboarded, suspended):

    - A trigger or scheduled job automatically updates public.customer_portfolios.status for that customer to a non-trading status (e.g. inactive).

    - The UI should clearly show when a customer is “globally inactive” so ops knows trading is blocked.

- UX considerations

  - All strategy-sensitive modules (Customer Balance Maintenance, Customer Transactions, Portfolio Performance Reporting, etc.) should:

    - Use the global Organisation, Customer, Active Portfolio / Strategy context in a consistent way.

    - Clearly disable / hide actions if required context is missing.

8. Phase G – Productionisation, Monitoring & Runbooks

Goal: Make the system operable without diving into code every time; detect failures quickly and know what to do.

G1. Cron & scheduling audit

- Confirm all upsert_cron jobs exist with correct schedules:

  - ef_fetch_ci_bands

  - ef_generate_decisions

  - ef_create_order_intents

  - ef_execute_orders

  - ef_poll_orders

  - ef_post_ledger_and_balances

  - ef_std_dca_roll

  - ef_fee_monthly_close

- Define runbook actions if a job is missed (manual rerun sequence).

G2. Runbooks

Short “ops one-pagers”, ideally in your repo:

- Rebuild a day’s balances from ledger (step-by-step).

- Re-run CI band imports for a historical range.

- Rerun a back-test after strategy change.

- Investigate a stuck order (which tables & VALR screens to check; expected fallback behaviour).

G3. Monitoring & alerts (UPGRADED – NEW REQUIREMENT)

Goal: A fully-fledged alert system across the LTH_PVR pipeline.

- What to monitor

  - Any EF run with status = 'error' in runs.

  - Missed or delayed upsert_cron jobs (no run recorded when one is expected).

  - Health of critical views/tables (e.g. balances_daily gaps, missing CI bands for a day).

  - VALR anomalies (excessive fallback usage, repeated order failures).

- Alert channels

  - Start simple:

    - Email to you (and future ops) using Supabase or an external service.

    - Optional Slack webhook for short messages.

  - Include:

    - Phase (CI bands, decisions, intents, execute, poll, post_ledger, etc.).

    - Org/portfolio, time, and any relevant IDs (intent_id, order_id).

- Implementation options

  - A small “monitor” EF run every few minutes via upsert_cron that:

    - Scans runs and cron metadata.

    - Writes entries to an alerts table and fires notifications.

  - Simple admin UI panel (could live under “Administration” or “Monitoring”) showing recent alerts and their resolution status.

9. Global foundations & backlog (from original checklist)

This section rolls in the original Build Plan / checklist so everything lives in one doc. Many items here are already done and serve as a reference for what exists.

G-Base. Data model, views & EFs (mostly DONE)

- Std-DCA comparator

  - ✅ std_dca_config, std_dca_ledger, std_dca_balances_daily.

- Ops & audit

  - ✅ runs (EF run log), webhook_logs.

- Fees & invoicing

  - ✅ fee_configs, fees_monthly, fee_invoices (structure).

- Views & analytics

  - ✅ v_customer_portfolio_daily

  - ✅ v_compare_portfolio_daily

  - ✅ v_order_status

  - ✅ v_monthly_returns (baseline; still to be tuned for fee maths).

  - ✅ v_fills_with_customer.

- RLS & security

  - ✅ RLS enabled on sensitive tables;

  - 🟨 Fine-grained org-based policies to be refined as the UI hardens.

- DB helpers

  - ✅ lth_pvr.call_edge, lth_pvr.upsert_cron.

  - ✅ Carry helpers + fn_usdt_available_for_trading.

- Edge Functions

  - ✅ ef_fetch_ci_bands, ef_generate_decisions, ef_create_order_intents, ef_execute_orders, ef_poll_orders, ef_post_ledger_and_balances, ef_std_dca_roll, ef_fee_monthly_close, ef_bt_execute.

- Scheduling

  - ✅ Cron jobs for all major EFs.

G-Future. Finance admin, compliance & advanced front-end

These are broader platform tasks you may tackle after C–G above:

- Exchange integration extras

  - 🟨 Min order size enforcement from live metadata; additional VALR endpoints as needed.

- Finance admin

  - 🟨 Invoice number generation + PDF/email dispatch.

  - 🟨 Arrears management UI flows.

- Compliance & retention

  - ⏳ FSCA/POPIA-aligned record-keeping, retention policies & access-logging dashboards.

- Front-end / dashboards

  - ⏳ Rich portfolio dashboards (NAV, ROI, MaxDD, realised P&L, fee breakdown, % time in bands, etc.).

  - ⏳ Std-DCA comparator screens and order/intent/fill monitors.

If you’re happy with this v0.4 layout, next step can be:

- I turn E2, F4, and G3 into concrete DDL + SQL + EF + UI change sets (with our usual “find → replace” anchors for the HTML).

Version 0.5 – Alerting groundwork for LTH PVR (generated 2025-12-26)

- Created lth_pvr.alert_events table and supporting indexes for generic component-level alerts (severity: info/warn/error/critical).

- Introduced lth_pvr.ci_bands_guard_log to track every run of the CI bands ingestion guard and its HTTP status / error payloads.

- Implemented lth_pvr.ensure_ci_bands_today() PL/pgSQL function to: (a) compute yesterday in UTC, (b) check lth_pvr.ci_bands_daily for the expected (org_id, date, mode) row, and (c) call the ef_fetch_ci_bands Edge Function via pg_net.http_post only when the row is missing.

- Hardened ef_fetch_ci_bands so that: (a) it supports a 'guard' mode payload, (b) it upserts into lth_pvr.ci_bands_daily with onConflict on (org_id, date, mode), and (c) its internal self-heal re-fetch no longer raises a false warning when 'today' has no CI data yet.

- Added ef_alert_digest Edge Function that scans lth_pvr.alert_events for new unresolved error/critical rows for the given org_id and sends a single summary email (daily digest).

- Scheduled ef_alert_digest to run once per day via pg_net + cron.schedule, using database settings / stored secrets instead of hard-coding the Supabase service role key in SQL.

- Added a small Alerts UI card in the BitWealth UI that lists open alerts (from lth_pvr.alert_events) with basic resolve/acknowledge behaviour.

Next focus after v0.5: wire alerts through the rest of the LTH PVR pipeline (VALR order EFs, back-testing EFs, fee-/invoice-related EFs, and any critical cron jobs) so that all hard failures or repeated soft failures emit lth_pvr.alert_events rows.