Plan: BitWealth TA Trading Bot (`ta_bot`) — v1 Build Plan

Build a new, schema-isolated product alongside LTH PVR: a Deno/TypeScript **worker** (Docker on Fly.io) hosts market-data streaming, a plugin-based TA tool engine, a confluence/probability engine, and four agents; **Supabase** stays the system of record (schemas `ta_bot` + `ta_bot_bt`), auth, alerts, admin UI, and edge-function surface (TradingView webhooks, key storage). Bybit V5 perpetuals first (testnet = paper), Claude for Analyst/Manager/Improver, deterministic Executor, hard risk invariants in code around every LLM decision.

**Hosting recommendation:** Fly.io — Docker-native, `fly secrets` for keys, always-on shared-CPU machine (~$5/mo), region `sin` (Singapore, closest to Bybit's matching engine; scalp latency matters). State lives in Supabase, so no volumes. Fallback: Hetzner VPS + Docker Compose if you want zero platform lock-in.

**Steps (phased; each phase independently verifiable)**

**Phase 0 — Foundations** (blocks everything)

1. Migration: `public.strategies` row (`TA_BOT`, schema `ta_bot`); extend `customer_strategies` CHECK to include `TA_BOT`; create schemas `ta_bot`/`ta_bot_bt` with tables: `instruments`, `candles`, `tools`, `analysis_runs`, `levels`, `confluence_zones`, `zone_outcomes`, `calibration_models`, `trade_plans`, `positions`, `orders`, `fills`, `trade_events`, `tenant_config`, `agent_runs`, `improvement_proposals`, `tv_webhook_events`; guard trigger `trg_enforce_ta_bot_customer` mirroring the LTH pattern; RLS deny-all + `REVOKE FROM anon, authenticated`; service-role-only `ta_bot.get_tenant_exchange_credentials()`.

2. Worker skeleton `ta-bot/worker/` (Deno): scheduler loop, `/health`, `agent_runs` logging, reuse `logAlert`. `Dockerfile`, `fly.toml`, `deno.json` import map pointing at `supabase/functions/_shared/`.

3. Exchange adapter interface (`getInstruments`, `getKlines`, `subscribeKlines`, `getBalance`, `getPositions`, `placeOrder` w/ TP/SL, `cancel`, `setLeverage`, `subscribePrivate`) + Bybit V5 implementation (REST + public/private WS, testnet toggle). *Parallel with step 2.*

4. Candle store: REST backfill (1000/call) + WS live closes for 1m/5m/15m/1h/4h/1D; idempotent upserts keyed `(exchange, symbol, timeframe, open_time)`.

**Phase 1 — Tool engine + confluence** (*depends on 0*)

5. Plugin contract: `TaTool { code, version, timeframes, paramsSchema, compute(ctx) → Level[] }` + registry backed by `ta_bot.tools`. One file per tool in `ta-bot/worker/tools/`, one rules doc per tool in `ta-bot/knowledge/<tool>.md` (your learned rules become both the spec and Analyst prompt context).

6. Implement your first 2–3 tools (list pending from you), each with fixture-candle unit tests.

7. Confluence engine: cluster levels across tools/timeframes using ATR-scaled tolerance; deterministic score = Σ weight × strength × timeframe multiplier × recency; write `confluence_zones`.

8. Admin page `ui/ta-bot.html`: TV-format symbol picker (validated against `instruments`), `lightweight-charts` with zone boxes + score labels.

**Phase 2 — Back-tester + calibrated probability** (*depends on 1*)

9. Bar-replay back-tester in `ta-bot/worker/backtest/` (deterministic policy only, LLM-free for reproducibility; mirrors `lth_pvr_simulator.ts` loop), outputs to `ta_bot_bt`.

10. Zone-outcome labeller: for every historical zone, did price reverse ≥ X·ATR before penetrating Y·ATR within N bars (X/Y/N per style)? → `zone_outcomes`.

11. Calibration: fit logistic/isotonic model score → P(reversal); store in `calibration_models`; UI shows Brier score + reliability bins. This is what makes the "% probability" honest rather than a heuristic.

**Phase 3 — Analyst + Executor (paper)** (*depends on 2*)

12. Analyst agent: Claude with structured JSON output (zod-validated): ranked zones, `prob_final` clamped to ±15 pts around calibrated baseline, rationale, per-style trade plans (entry zone, SL, TP ladder, R:R). Analysis is computed **once per symbol/timeframe** and shared across tenants (big LLM-cost win). Cadence: scalp on 1m/5m closes, day on 15m/1h, swing on 4h/1D.

13. Deterministic Executor: risk-based sizing (risk% ÷ stop distance, leverage cap), `orderLinkId` = plan id for idempotency, TP/SL attached at placement, reconcile via private WS `order`/`execution`/`position`; per-tenant keys from Vault. Testnet only in this phase.

**Phase 4 — Manager + risk + TradingView** (*depends on 3*)

14. Manager agent (Claude) proposes BE/trail/partial-TP/early-close; code enforces invariants: never widen SL, never add risk, max hold per style, daily-loss circuit breaker, DB kill switch (`tenant_config.halted`). All actions logged to `trade_events`.

15. `ef_tab_tv_webhook` edge fn: secret token in alert JSON + TradingView IP allowlist, stores raw event, worker consumes (bias/confirmation input, never sole trigger). *Parallel with 14.*

**Phase 5 — Improver** (*depends on 4*)

16. Scheduled loss post-mortems (LLM reads losing trades + zone context), parameter/new-tool proposals, auto-run our back-tester for evidence, optional trader.dev MCP second opinion → `improvement_proposals`; approve/reject in admin UI; approved changes bump `tools.version`.

**Phase 6 — SaaS hardening** (*depends on 5*)

17. TA_BOT customer onboarding, `ef_tab_store_exchange_keys` (Vault, `verify_jwt` + internal auth), per-tenant config UI, paper→live gate (min N paper trades + drawdown threshold), RLS/RPC audit as a low-privilege user, `docs/TA_BOT_SDD_v0.1.md`.

**Thereafter:** one tool per iteration — plugin + fixtures + back-test A/B vs current tool set before `enabled=true`.

**Relevant files**

- `supabase/sql/ddl/public.strategies.ddl.sql`, `supabase/migrations/20260121_create_consolidated_customer_strategies.sql` — strategy catalogue + CHECK constraint to extend

- `docs/SDD_v0.6.md` L2807–2853 — `trg_enforce_lth_pvr_customer` pattern to clone

- `supabase/functions/_shared/alerting.ts`, `adminAuth.ts`, `valrCredentials.ts` — reuse `logAlert`, `requireOrgAdmin`, Vault credential pattern

- `supabase/functions/_shared/valrClient.ts` — later VALR adapter behind the new exchange interface

- `supabase/functions/_shared/lth_pvr_simulator.ts`, `ef_bt_execute/index.ts` — bar-loop template for the TA back-tester

- `supabase/migrations/20251230_add_resume_pipeline_cron.sql` — pg_cron + vault `service_jwt` pattern (for any Supabase-side schedules)

- `ui/Advanced BTC DCA Strategy.html` — auth/context-bar pattern to copy into `ui/ta-bot.html`

- `redeploy-all-functions.ps1` — add `ef_tab_*` entries

**Verification**

1. Phase 0: `fly status` healthy; `SELECT count(*) FROM ta_bot.candles` grows on 1m closes for BTCUSDT; testnet round-trip place→fill→cancel visible in `orders`/`fills`.

2. Phase 1: fixture unit tests per tool (`deno test`); zones render on chart for a known historical window you can eyeball against TradingView.

3. Phase 2: back-test run on 12 months BTCUSDT completes; calibration Brier score < 0.25 and reliability bins monotonic; `zone_outcomes` row count matches zones × touches.

4. Phase 3: Analyst JSON passes schema 100%; clamp violations = 0; paper trades on testnet reconcile (DB position == exchange position after each cycle).

5. Phase 4: inject a losing streak → circuit breaker halts; attempt an SL-widening action → rejected and logged; TV webhook without secret → 401.

6. Phase 6: low-privilege JWT gets 403 on every `ta_bot` RPC/table; forged-token test on `ef_tab_*` rejected.

**Decisions**

- Own back-tester is mandatory; trader.dev (the back-test piece of tradingkit.com) is an MCP server with credit limits and no VALR/Bybit-agnostic REST API — used only as Improver's optional second opinion.

- Back-tests are deterministic (LLM excluded) so results are reproducible; the LLM is an overlay that is measured against the deterministic baseline in production.

- Analysis shared per symbol; execution per tenant. Single multi-tenant worker process for v1.

- Excluded from v1: Binance/VALR adapters, spot, fee/billing model for TA_BOT customers, self-hosted packaging (design keeps it possible: worker reads all config from DB and env).

**Further Considerations**

1. **Regulatory:** running automated trading on client exchange accounts in SA likely needs FSCA CASP/discretionary-FSP cover — recommend a legal check before Phase 6 goes live.

2. **LLM cost/latency for scalp:** per-symbol shared analysis plus a token budget in `agent_runs` keeps this bounded, but if 1m-cadence Analyst calls prove too slow/costly, fall back to deterministic-only for scalp and LLM for day/swing. Option A: LLM on all styles / Option B: LLM only day+swing (recommended default if cost > ~$X/day).

3. **Prompt/response auditability:** store every Analyst/Manager prompt+response in `agent_runs` — needed both for the Improver's post-mortems and for demonstrating the bot's reasoning to buyers.

Send me your TA tool list whenever ready; I'll slot the first 2–3 into Phase 1 step 6 and note which need multi-timeframe or volume data.

Created 5 todos